**Project Group-1**

**Meeting Minutes – 20th October 2017**

**CSCI-P465/565 (Software Engineering I)**

**Meeting Attendees**

Meghesh Patil

Sriharsha Kaluva

Prashanth Bhat

Sagar Suresh Panchal

**General Meeting Info**

**Meeting Purpose:**This meeting was held to discuss about sprint 3, the changes suggested by the Customer and how to go by them.

**Start Time:** 5:00 PM **Stop Time:**5:30 PM

**Old Business**

**Action Item Status:**Have started working on sprint 3 and on the changes recommended by customer in sprint 1 (Customer wanted changes in user registration) and Sprint 2.

**New Business**

**Discussions Summary:** Discussed what we must do in sprint 3. Also decided on what is to be done from remaining tasks from sprint 1, and the changes from both sprint 1 and 2. *As the flow demands us to do the profile and messaging unit first to do the search functionality (Sprint 3), we have decided to work on the tasks of required feature from sprint 4 instead of 3*-

1. User profile page (not explicit)
2. Private chat feature
3. Able to see people online
4. Display the status of message
5. Display whether the recipient is typing

Changes and backlog:

1. Editing a post
2. Deleting a post.
3. Post button
4. Post validation
5. Default profile pic
6. Comments should be visible after clicking ‘Comment’
7. OAuthentication

**Decisions Summary:** We have started discussion on how the flow should be, what are the databases required, changes required in the developed product and how things will be done. Also, we have decided on who will perform what tasks so that everybody can contribute to the project.

**Page Author/Creator: Sriharsha Kaluva  
Last Modified:** 10/29/2017