**GAMIFY**

**Weekly Status 10/23/2017**

**CSCI-P465/565 (Software Engineering I)**

**Status for week ending 10/29/2017**

* User interests dropdown **fix** - Done
* Post button **fix** - Done
* Post validation - Done
* Default profile pic **fix -** Done
* Default post image - Done
* User profile page - Done (partial)
* Hosting on server - Done (partial)
* Security questions Changes - Done
* Google Oauth - Done(partial)
* Private messaging feature - Done
* Post comments (Changes) - Done
* Login and forgot password page (Changes) - Done

**Elements of Weekly Status:**

|  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Project Function, Deliverable, Component Name** | **Responsible Person** | **Man-Hours Worked this Week (in Hrs)** | | | | | | | | **Estimated Component Percent Complete** |
|  | | **Proj Plan** | **Req Dev** | **Design** | **Impl** | **Test** | **Deliv** | **Proj Mgmt** | **Chng Ctrl** |  |
| User interests dropdown **fix** | PRASHANTH | 0.5 | 0.5 | 0.5 | 2.5 | 1 |  |  |  | 100% |
| Post button **fix** | PRASHANTH | 0.5 |  | 0.5 | 1 | 1 |  |  |  | 100% |
| Post validation | PRASHANTH | 1 | 1 | 1 | 3 | 1 |  |  |  | 100% |
| Default profile pic **fix** | PRASHANTH | 0.5 | 0.5 | 1 | 2 | 1 |  |  |  | 100% |
| Default post image | PRASHANTH | 0.5 | 0.5 | 0.5 | 1 | 0.5 |  |  |  | 100% |
| User profile page | PRASHANTH | 1 | 1 | 2 | 3 | 1 |  |  |  | 50% |
| Hosting on server | PRASHANTH | 1 |  |  | 1 |  |  |  |  | 50% |
| Private messaging feature | SAGAR/  MEGHESH | 1 | 2 | 2 | 2 | 1 |  |  |  | 100% |
| Security questions (Changes) | SRI HARSHA |  | 0.5 | 0.5 | 3 | 1 |  |  |  | 100% |
| Google Oauth | SRI HARSHA | 1 |  | 1 | 3 | 1 |  |  |  | 75% |
| JIRA Updates | SRI HARSHA | 1 |  |  |  |  |  | 3 |  | 100% |
| Post comments (Changes) | SAGAR/ MEGHESH | 1 | 1 | 1 | 2 | 1 |  |  |  | 100% |
| Login and Forgot password page (Changes) | MEGHESH | 0.5 | 0.5 | 0.5 | 2 | 0.5 |  |  |  | 100% |