**GAMIFY**

**Weekly Status 11/12/2017**

**CSCI-P465/565 (Software Engineering I)**

**Status for week ending 10/29/2017**

* Like button **fix**  - Done
* Comment button **fix** - Done
* New User email verification - Done
* User profile page - Done
* Hosting on server **fix** - Done
* Login, Forgot Password, Registrations,

Password recovery, Dual authentication

GUI changes - Done

* Homepage alignment using CSS - Done
* Message page alignment using CSS - Done
* Email issue on hosted server - Done
* Implementation of Search functionality - Done

**Elements of Weekly Status:**

|  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Project Function, Deliverable, Component Name** | **Responsible Person** | **Man-Hours Worked this Week (in Hrs)** | | | | | | | | **Estimated Component Percent Complete** |
|  | | **Proj Plan** | **Req Dev** | **Design** | **Impl** | **Test** | **Deliv** | **Proj Mgmt** | **Chng Ctrl** |  |
| Like button fix | SAGAR/PRASHANTH |  |  |  | 5 | 1.5 |  |  |  | 100% |
| Comment button fix | PRASHANTH |  |  |  | 4 | 1 |  |  |  | 100% |
| New User email verification | SAGAR |  |  |  | 5 | 1 |  |  |  | 100% |
| User Profile page | PRASHANTH | 1 | 1 | 3 | 4 | 1.5 |  |  |  | 100% |
| Hosting on Server fix | PRASHANTH |  |  |  | 3 | 1 |  |  |  | 100% |
| Login, Forgot Password, Registrations, Password recovery, Dual authentication**,** GUI changes | SRI HARSHA/SAGAR |  |  |  | 6 | 2 |  |  |  | 100% |
| Homepage alignment using CSS | PRASHANTH/SRI HARSHA |  |  |  | 4 | 1 |  |  |  | 100% |
| Message page alignment using CSS | PRASHANTH/SRI HARSHA |  |  |  | 3.5 | 1 |  |  |  | 100% |
| JIRA Updates | SRI HARSHA | 1 |  |  |  |  |  | 2 |  | 100% |
| Email issue on hosted server | SAGAR |  |  |  | 4 | 1 |  |  |  | 100% |
| Implementation of Search functionality | MEGHESH | 1 | 1 | 1 | 5 | 1 |  |  |  | 100% |