**Project Group-1**

**Meeting Minutes - 15th November 2017**

**CSCI-P465/565 (Software Engineering I)**

**Meeting Attendees**

Prashanth Bhat, Sri Harsha, Vaishnavi, Liping

**General Meeting Info**

**Meeting Purpose:**The purpose of this meeting was to give a demo to the client and to get their review for the work done till Sprint-4.

**Old Business**

**Action Item Status:**Completed sprint 4. In sprint 4, we did major GUI changes for the website. Also added the search functionality. We have just started with Sprint-5 as of now.

**New Business**

**Discussions summary:** We had a meeting with the customer on 15th November. This meeting was to give a demo to the customer and get feedback for all the work done till Sprint-4. Below are the changes/additions requested by the customers:

* Add hyperlink to the user name inside comments section
* Try some other light color for messages in chat screen
* Add filter while searching for friends in messages page
* Implement groups (this will be our extra feature)
* Group people should appear first in search results
* In homepage, once user clicks on create post section, expand it and display all the options

We have completed the first two already. We are working on the remaining items along with our sprint-5 items.