**GAMIFY**

**Weekly Status 11/19/2017**

**CSCI-P465/565 (Software Engineering I)**

**Status for week ending 11/19/2017**

* Adding profile pic in each post - Done
* GUI changes initial pages - Done
* Block option - In progress
* Adding profile pic in comments section - In progress
* Option to change the current location - In progress
* Live chat implementation started - In progress
* Create groups - In progress

**Elements of Weekly Status:**

|  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Project Function, Deliverable, Component Name** | **Responsible Person** | **Man-Hours Worked this Week (in Hrs)** | | | | | | | | **Estimated Component Percent Complete** |
|  | | **Proj Plan** | **Req Dev** | **Design** | **Impl** | **Test** | **Deliv** | **Proj Mgmt** | **Chng Ctrl** |  |
| Adding profile pic in each post | Prashanth |  |  | 1 | 2 | 1 |  |  |  | 100% |
| Adding profile pic in comments section | Prashanth |  |  | 1 | 2 | 1 |  |  |  | 70% |
| Create groups | Prashanth |  |  | 2 | 2 | 1 |  |  |  | 50% |
| GUI changes initial pages | Sagar |  |  | 2 | 2 | 1 |  |  |  | 100% |
| Option to change the current location | Sri Harsha |  | 1 | 1 | 4 | 2 |  |  |  | 60% |
| Live chat implementation started | Sagar |  | 1 | 2 | 4 | 2 |  |  |  | 50% |
| Block option | Meghesh |  | 1 | 1 | 4 | 1 |  |  |  | 50% |