**Project Group-1**

**Meeting Minutes – 2nd December 2017**

**CSCI-P465/565 (Software Engineering I)**

**Meeting Attendees**

Prashanth Bhat, Sagar Panchal, Vaishnavi

**General Meeting Info**

**Meeting Purpose:**The purpose of this meeting was to give a quick demo to the client and to get their review for the work done till Sprint-5.

**Old Business**

**Action Item Status:**Completed sprint 5. In sprint 5, we implemented group management options, live chat, block option, Advertisements, and a new look and feel for many pages. We also added a new logo.

**New Business**

**Discussions summary:** We had a meeting with Vaishnavi on 2nd December. This meeting was to give a demo to the customer and get feedback for all the work done till Sprint-5. Below are the changes/additions requested by the customers:

* Remove the string “Note” from each post
* Searching people when the number of users are in thousands should be allowed by using a new page for Search Results (to display all results)
* Use different icons for chat and notifications
* In update profile, give options to modify the interests

We have completed the first two already. We are working on the remaining items.