**GAMIFY**

**Weekly Status 12/03/2017**

**CSCI-P465/565 (Software Engineering I)**

**Status for week ending 12/03/2017**

* Block option - Done
* GUI changes in display post section - Done
* Option to change the current location - Done
* Live chat implementation - Done
* Create groups, Manage Groups - Done
* Update profile, Change password option - Done
* User online/offline status - Done
* Message delivered/read status - Done
* Advertisements in all pages - Done
* Fixing Search functionality - Done
* Minor GUI enhancements in all pages - In Progress

**Elements of Weekly Status:**

|  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Project Function, Deliverable, Component Name** | **Responsible Person** | **Man-Hours Worked this Week (in Hrs)** | | | | | | | | **Estimated Component Percent Complete** |
|  | | **Proj Plan** | **Req Dev** | **Design** | **Impl** | **Test** | **Deliv** | **Proj Mgmt** | **Chng Ctrl** |  |
| Block option | Meghesh | 1 | 1 | 1 | 4 | 2 |  |  |  | 100% |
| GUI changes in display post section | Sagar |  |  | 1 | 3 | 2 |  |  |  | 100% |
| Create groups, Manage Groups | Prashanth | 1 |  | 2 | 4 | 1 |  |  |  | 100% |
| Option to change the current location | Sri Harsha | 1 |  | 1 | 4 | 2 |  |  |  | 100% |
| Live chat implementation | Sagar | 1 | 1 | 2 | 4 | 2 |  |  |  | 100% |
| Update profile, Change password option | Prashanth | 1 | 1 | 1 | 3 | 2 |  |  |  | 100% |
| User online/offline status, Message delivered/read status | Sagar | 1 |  | 1 | 4 | 2 |  |  |  | 100% |
| Advertisements in all pages | Sri Harsha | 1 |  | 2 | 3 | 2 |  |  |  | 100% |
| Fixing Search functionality | Meghesh | 1 |  | 2 | 4 | 2 |  |  |  | 100% |
| Minor GUI enhancements in all pages | Prashanth, Sagar | 1 |  | 3 | 4 | 2 |  |  |  | 70% |