**GAMIFY**

**Weekly Status 10/8/2017**

**CSCI-P465/565 (Software Engineering I)**

**Status for week ending 10/08/2017**

* OAuth for Facebook -Done
* Home Page - In Progress
* Creating Posts - In Progress
* Display Posts - In Progress
* Database Tables - In Progress

**Elements of Weekly Status:**

|  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Project Function, Deliverable, Component Name** | **Responsible Person** | **Man-Hours Worked this Week (in Hrs)** | | | | | | | | **Estimated Component Percent Complete** |
|  | | **Proj Plan** | **Req Dev** | **Design** | **Impl** | **Test** | **Deliv** | **Proj Mgmt** | **Chng Ctrl** |  |
| Home Page | PRASHANTH/  SAGAR/MEGHESH | 1 | 2 | 2 | 1 | 1 | 1 |  |  | 40% |
| Creating Posts | MEGHESH | 1 | 2 | 1 | 2 | 0.5 |  | 2 |  | 20% |
| Displaying Posts | MEGHESH | 0.5 | 0.5 | 0.5 | 1 |  |  |  |  | 10% |
| OAuth for Facebook | SRIHARSHA | 1 | 1 | 3 | 4 |  |  |  |  | 100% |
| Database Tables | PRASHANTH | 1 | 1 | 1 | 2 |  |  |  |  | 100% |