**GAMIFY**

**Weekly Status 10/15/2017**

**CSCI-P465/565 (Software Engineering I)**

**Status for week ending 10/15/2017**

* Home Page - Done(partial)
* Creating Posts - Done
* Display Posts - Done
* Comments - Done
* Likes - Done(partial)
* JavaScript - Done
* Profile Picture - Done
* Database Tables - Done

**Elements of Weekly Status:**

|  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Project Function, Deliverable, Component Name** | **Responsible Person** | **Man-Hours Worked this Week (in Hrs)** | | | | | | | | **Estimated Component Percent Complete** |
|  | | **Proj Plan** | **Req Dev** | **Design** | **Impl** | **Test** | **Deliv** | **Proj Mgmt** | **Chng Ctrl** |  |
| Home Page | PRASHANTH/  SAGAR | 2 | 2 | 2 | 2 | 1 | 1 |  |  | 100% |
| Creating Posts | PRASHANTH | 2 | 2 | 2 | 2 | 1 |  |  |  | 100% |
| Displaying Posts | MEGHESH | 2 | 3 | 2 | 3 | 1 |  | 3 |  | 100% |
| Comments | MEGHESH | 2 | 2 | 3 | 3 | 1 |  |  |  | 100% |
| Likes | MEGHESH | 1 | 1 | 2 | 2 | 1 |  |  |  | 95% |
| Database Tables | PRASHANTH | 1 | 1 | 1 | 2 |  |  |  |  | 100% |
| Java Scripts | SAGAR | 2 | 2 | 1 | 2 | 2 |  |  |  | 100% |