**GAMIFY**

**Weekly Status 10/22/2017**

**CSCI-P465/565 (Software Engineering I)**

**Status for week ending 10/22/2017**

* Comments (bug fixes) - Done
* Likes (unlike not working issue) - Done

JavaScript (Password validation) & User’s game

Interest to be saved in DB - Done

* Security Question using dropdown - Done
* GUI update for Password reset, Security Ques

and Error Page - Done

* Validation while posting the event & default pic (in post as well as profile) if nothing selected by User - Done

**Elements of Weekly Status:**

|  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Project Function, Deliverable, Component Name** | **Responsible Person** | **Man-Hours Worked this Week (in Hrs)** | | | | | | | | **Estimated Component Percent Complete** |
|  | | **Proj Plan** | **Req Dev** | **Design** | **Impl** | **Test** | **Deliv** | **Proj Mgmt** | **Chng Ctrl** |  |
| Comments  (bug fixes) | PRASHANTH |  |  |  | 3 | 1 |  |  |  | 100% |
| Likes (unlike not working issue) | MEGHESH |  |  |  | 3 | 0.5 |  |  |  | 100% |
| JavaScript (Password validation) & User’s interest to be saved in DB | PRASHANTH/ SAGAR |  |  |  | 5 | 2 |  |  |  | 100% |
| Security Question using dropdown | SRI HARSHA |  |  |  | 2 | 1 |  |  |  | 50% |
| GUI update for Password reset, Security Ques and Error Page | SAGAR |  |  |  | 3 | 1 |  |  |  | 100% |
| Validation while posting the event & default pic (in post as well as profile) if nothing selected by User | PRASHANTH |  |  |  | 3 | 1 |  |  |  | 100% |